# Minutes of the Meeting

Project: IFQM – Employee Ideation Tool (EIT)

Date: 29th July 2026

Location: IFQM Office

Prepared by: Adrish Chowdhury

## 1. Project Handover & Documentation

- Total test cases executed: 285 (confirm exact figure — noted as both 285 and 288 in meeting notes).

- Handover package to include: project source code, user manual, and a technical manual for IFQM.

- Prepare complete documentation to support project continuity in case another person takes it forward.

- Post-deployment: define scope of extended support.

## 2. Project Flowchart & Timeline

- Document a complete flowchart of the project, including the full project timeline.

## 3. Multiple Phases & Future Roadmap

- Document the multiple phases of the project completed so far.

- Future roadmap to include additional features such as text-to-voice and mobile app development, plus other features to be identified.

- Post-handover, IFQM to take ownership of sustaining the tool and providing training.

## 4. OTP / Login Testing

- Conduct a mock test for OTP on the login page with SMS-tag integration (phone number integration).

- Developer/test access to be provided via OTP.

- Conduct UAT (User Acceptance Testing) before final deployment.

## 5. Trial Period

- Define a trial period for the website (open item — to be decided).

## 6. Tool Branding

- Finalize ideas for the tool name and logo.

- Logo/branding to be integrated with IFQM's identity.

## 7. Security & System Testing

- Attempt to “break the system” — stress and penetration-style testing.

- Disable screenshots and right-click across the platform for content protection.

## 8. API & Data Privacy

- Clarify whether the API key is private and what information is stored by the API.

- Confirm that the Copilot/enterprise edition ensures private information is not leaked.

- Define API rate limits: 10,000 total requests, capped at 2,000 per month.

- File upload rate limit: 10 MB — to be listed under expected benefits.

- Define an upper limit per organization (tenant) and a per-file size limit.

- Evaluate DDoS-prevention measures at the tenant level.

## 9. Self-Service & Tenant Registration

- Provide a “Register” option for new tenants if the domain does not already exist in the system.

- Small/MSME organizations must be approved (whitelisted) by IFQM on the backend.

- Admin-only registration channels by approval method: Gmail/Outlook email and phone number.

- Detect and block free/disposable email-domain generators during registration.

- Explore corporate mail detection during sign-up.

- Org registration flow: GST number + email if a company domain exists; mobile number/Gmail if no domain exists.

## 10. Billing

- Billing flow: invoice generation → GST.//future scope

## 11. Leaderboard

- Design an attractive leaderboard (e.g., Top Contributors, Top 5, podium-style visual).

- Make the leaderboard shareable via social media.

- Compare an “All Ideas” view against an “Idea Board”/leaderboard view.

- Reference example (Biocon-style format): show problem statement, business case, and solution as a one-line summary, with full details hidden until expanded.

## 12. IFQM Super Admin Login

- Rename “Suspended” to “On-Hold.”

- Clarify the distinction between an organization marked On-Hold vs. Inactive (definitions currently differ).

- Add an Archive option for tickets under Support.

- Change nomenclature to “Active Orgs.”

- Display the count of ideas sent to the QCMS tool, shown as a total (business-value metric).

- Implement SSO across tools, sharing the same database: (1) with QCMS, and (2) with DWM and Skills .

- Use Azure for OAuth.

- Display “Ideas Implemented” on the home page, following the path Orgs → Ideas → Implemented.

- Change nomenclature to “Organisation Admin.”

- Top-right corner should display “Superadmin signed in as [username].”

- Add an option to create another superadmin account (soft limit: 5).

- Notifications should display login activity.

- Add an “i” info button next to SLA and Escalation Days in Platform Settings, visible to all.

- Define an approval-threshold setting.

Note: SMTP integration is not yet set up.

## 13. Organisation Admin Login

- Allow Org Admins to restrict which sections are viewable to employees (e.g., a one-line view of the solution, with the rest hidden).

- Give Org Admins control over ideas, including the ability to archive old ideas.

- All Ideas view: add filter and export to CSV/PDF.

- Bulk import fields: Salutation, First Name, Last Name, and Year of Birth only (no full date of birth).

- Dashboard: add a Rejected Ideas view.

- Rate limit: 10 MB, to be listed under expected benefits.

- QCMS API key: provide a user guide only — no direct key exposure.

- Hierarchy: entering one user's name should display their entire reporting hierarchy via dropdown.

- User list: add a filter by Manager, Executive, etc. (must not pull the entire database at once).

- Idea Management: add a “Patentability” decision option.

- Remove Super Admin from the approval chain.

- Final approval authority: Plant Head (replacing Executive).

- Hierarchy workflow: allow users/admins to see the current review stage of an idea (format: “Under review by ___”).

- Customizable hierarchy per organization via an Excel template (replace DOB field with Year of Birth only).

## 14. Employee Login

- Dashboard: add a Rejected Ideas view.

- Export idea to PDF, including attachments (file name only, not the full file).

- Employees can only view the idea title and part of the solution.

- Mark mandatory fields with a red asterisk (*).

- Submit New Idea form fields: Situation Title, Description, Solution (publicly viewable), Business Case (feasibility with colour coding), and Time Required (dropdown: <3 months, 3–6 months, 6–12 months).

- Solution: add category tags — Process Improvement and QCD (Quality, Cost, Delivery).

- Remove the Idea Template section.

- Remove the “Submit Idea Anonymously” option.

- Capture a timestamp for every idea submitted.

- Upvote/downvote access available to all employees; access to view predictions may be restricted to senior positions (confirm scope).

- Team Lead sits within the Employee hierarchy.

## 15. Infrastructure & Hosting

- Compare hosting providers — Azure, AWS, Hostinger — on cost and reliability